canon

Product Brief · Living Document · v3.0

Last updated: March 2026

Confidential — do not distribute

# 01  North Star

canon is a taste intelligence platform. It starts with film and expands across all creative domains — restaurants, music, books, travel. The core promise is not "what to watch" but "who you are as a viewer, and what that means for every aesthetic choice you make."

"Letterboxd tells you what you watched. Canon tells you who you are."

The product is opinionated, precise, and personal. Every score is user-authored. The system reveals patterns in what you've already decided, rather than deciding for you. It should feel like something you'd want to send to friends — a taste identity, not a database.

Brand name rationale:

"Make it canon" — already in the cultural zeitgeist. Canon owns the idea that your taste is definitive, not provisional. Works across every domain. "Develop your palate" is the supplementary voice inside the product — warm, equalizing, personal.

# 02  Design System

## Typography

• Display: Playfair Display — serif, italic, heavy. Titles, scores, big moments.

• Body: DM Sans — clean, readable. All prose and UI labels.

• Data/mono: DM Mono — monospace. All metadata, stats, tags, codes.

## Palette

#F4EFE6   paper — background

#0C0B09   ink — primary text

#3D5A80   slate blue — interactive, data highlights, CTAs

#E8623A   persimmon — primary CTA only (use sparingly)

#837A6A   dim — secondary text, labels

#D8D0C0   rule — borders, dividers

#FAF6F0   card-bg — card surfaces

## Design Principles

• Swiss-editorial. Typographic-first. Feels like a tool a film critic would actually use.

• No dark mode yet. Clean paper aesthetic is intentional and differentiating.

• Animations: subtle fadeIn only. No bounces, no flashy transitions.

• Mobile: currently desktop-first. Responsive pass is Phase 4.

# 03  Current Architecture

Status: Phase 0.1 complete — Vite multi-file structure. No React (see section 04).

## File Structure

canon/  (formerly ledger/)

index.html          shell only — loads main.js

src/

main.js            entry point, init, state bootstrap, cold landing

state.js           shared state: MOVIES, currentUser, CATEGORIES

data/

movies.js        94 baseline films (owner only, with TMDB posters/overviews)

archetypes.js    9 archetypes + weights + OB_QUESTIONS

categories.js    8 scoring categories

modules/

rankings.js      sortable table, row rendering

modal.js         film detail modal + inline score editing

predict.js       AI prediction engine (Claude via Cloudflare proxy)

explore.js       director/actor/writer/company explore + rankings

calibrate.js     Elo calibration system

analysis.js      analysis screen

onboarding.js    quiz, archetype reveal, import, cold landing flow

archetypemodal.js  profile modal, weight editor, sign out

supabase.js      all cloud sync logic

storage.js       localStorage helpers

styles/

main.css         layout, nav, masthead

components.css   all reusable UI components

## Hosting & Deploy

• Host: GitHub Pages (npc-0802.github.io/ledger/). Will migrate to Netlify at Phase 2.

• Repo: github.com/npc-0802/ledger (private). Push to main = live deploy.

• Build: npm run build → mv dist docs → git push. GitHub Pages serves /docs.

• vite.config.js sets base: '/ledger/' for correct asset paths.

• Cloudflare Worker: ledger-proxy.noahparikhcott.workers.dev — proxies Anthropic API. ANTHROPIC_KEY stored as encrypted env var. Never in client code.

## Dev Workflow

• npx vite — dev server at localhost:5173/ledger/

• Claude Code (claude CLI) for all code editing — run from ~/ledger

• Push to GitHub at end of each session or after stable feature checkpoint

• Brief (this file) lives in project root. Read at start of each Claude Code session.

# 04  React: The Decision

Start with Vite + vanilla JS, migrate to React in Phase 3 when the friends layer lands.

Why not React now: The app is data-rendering with light interactivity. Vanilla JS handles it fine. React's component model only pays off when many interactive stateful components need to re-render independently.

Why we'll want React later: Friends layer introduces real-time updates (friend activity, shared lists, group views). At that point, managing UI state manually becomes painful.

Decision: Build Phase 0–2 in vanilla JS. Reassess at Phase 3 kickoff.

# 05  Data Model

## Supabase: ledger_users table

id                  uuid primary key

username            text unique  e.g. "alex-7742"

display_name        text

archetype           text  e.g. "Narrativist"

archetype_secondary text

weights             jsonb  { plot, execution, acting, production,

enjoyability, rewatchability, ending, uniqueness }

harmony_sensitivity numeric 0.0–1.0

movies              jsonb  [ array of film objects ]

created_at / updated_at  timestamp

## Film Object Schema

title               string

year                number

total               number (recalculated on weight change — never trust cached)

director            string comma-separated

writer              string comma-separated

cast                string comma-separated (top 8 from TMDB)

productionCompanies string comma-separated

poster              string  TMDB path e.g. "/abc123.jpg"

overview            string  synopsis from TMDB

scores              object  { plot, execution, acting, production,

enjoyability, rewatchability, ending, uniqueness }

## Scoring Formula

total = Σ(score[cat] × weight[cat]) / Σ(weight[cat])

Weights are user-specific. recalcAllTotals() must be called after any weight change.

## 9 Archetypes

Visceralist · Formalist · Narrativist · Humanist · Completionist · Sensualist · Revisionist · Absolutist · Atmospherist

Each has a distinct weight distribution. Derived from 6-question onboarding quiz. Editable post-onboarding via archetype modal (click username in masthead).

# 06  Screens & Features (Current)

## Cold Landing

Full-screen overlay for new/logged-out users. Headline: "Make it canon." Supporting copy: "Everyone has a palate. The films you love are trying to tell you something about yourself. Canon listens — and shows you the pattern." Single persimmon CTA: "Discover your taste →". Footer note: "Starting with film. Expanding to everything."

## Onboarding (3 entry points)

New user: cold landing → name → poetic intro + 6-question quiz → archetype reveal (shows username — save it!) → Enter canon.

Returning user: username lookup → fetches profile + films from Supabase → loads directly.

Import: drag-and-drop film_rankings.json → validates → loads MOVIES → proceeds to quiz.

## Rankings

Sortable table — all 8 category columns + total. Click any header to sort asc/desc. Click any row to open film modal. Rank shown based on total score regardless of current sort.

## Film Modal

TMDB poster · synopsis · rank #X of N · clickable director/writer/cast/company chips (navigate to Explore) · per-category scores + rank + weight bars · inline score editing (Edit scores button → sliders with live score + label updates → Save) · nearby films in rankings (clickable).

## Explore

Index tabs: Directors / Writers / Actors / Companies. Shows entities with 2+ films, sorted by avg score. Each card shows rank among peers (#3 of 24). Entity view: avg score, rank among peers, film count, per-category breakdown with per-category rank, insight blurb, full film list.

## Predict

Search unrated films. Builds taste fingerprint (per-category mean/std/range, top 10, bottom 5, weights, archetype). Finds comparable films by shared director/cast. Calls Claude via Cloudflare proxy. Returns: predicted score per category, confidence level, reasoning in 2nd person ("you") anchored to user's specific films. "Add to list" button pre-fills Add Film search.

## Analysis

Top directors, actors, genre patterns, score distributions. Rendered dynamically from MOVIES array.

## Calibrate

Elo-based head-to-head system. Choose category + intensity (15/30/50 matchups). Review proposed changes with checkboxes. Apply writes scores + recalcs totals + syncs.

## Add Film

4-step: TMDB search → cast/crew/company curation → 8-category scoring (sliders + head-to-head comparison) → result. Poster and overview saved on film push.

## Profile / Archetype Modal

Click username in masthead. Shows archetype, secondary, username. Weight inputs editable with live bar preview. Save immediately recalcs all totals + syncs. Sign out button clears localStorage and reloads to cold landing.

# 07  Known Issues & Tech Debt

• Production companies missing from 94 baseline films — needs TMDB backfill pass.

• Cloud sync failures are silent — console.warn only. No user-facing error state. (Phase 2.4)

• No test coverage. Shipping by feel.

• Supabase table still named ledger_users — rename to canon_users at Phase 2.

• localStorage keys still use ledger_ prefix — update at Phase 2.

# 08  Full Product Roadmap

## Phase 0 — Foundation [COMPLETE]

• 0.1 Architecture migration — Vite multi-file structure. ✓

• 0.2 Git + GitHub Pages setup. ✓

• 0.3 Backfill posters + overviews for 94 baseline films. ✓

## Phase 1 — Identity & Value Prop [IN PROGRESS]

• 1.1 Product narrative reframe + Canon rebrand. ✓ (cold landing, masthead, onboarding copy)

• 1.2 Onboarding rewrite — feels like a personality reveal. In progress.

• 1.3 Taste identity / profile screen — full screen taste fingerprint, signature films, archetype deep-dive, shareable card.

• 1.4 Cold landing experience — complete. ✓

## Phase 2 — Polish [Depends on: Phase 1]

• 2.1 UI design pass — spacing system, card treatments, interaction states.

• 2.2 Modal polish — better poster treatment, cleaner information hierarchy.

• 2.3 Calibration UX rewrite — feels like a game, not a lab tool.

• 2.4 Error surfaces + sync reliability — toast notifications, retry logic, offline indicator. Required before public launch.

• 2.5 Rename Supabase tables + localStorage keys from ledger_ to canon_.

• 2.6 Migrate hosting to Netlify for auto-deploy.

## Phase 3 — Growth Features [PRIORITY after Phase 2]

• 3.1 Friends layer — real accounts with passwords, invite links, Supabase friendships table, friend profiles, taste overlap visualization. First paid feature candidate. Reassess React migration here.

• 3.2 Prediction engine polish — discovery mode, prediction history, confidence calibration.

• 3.3 Tagging system — context tags (alone / with someone / rewatch / bad week).

## Phase 4 — Platform

• 4.1 Cross-genre v1: Restaurants — same framework, new categories.

• 4.2 Public launch prep — custom domain, landing page, pricing.

• 4.3 Mobile — responsive pass or dedicated mobile view.

# 09  Session Workflow

## Starting a session (Claude Code)

• cd ~/ledger && claude

• Say: "Read the brief at ./canon_brief_v3.docx and the file structure, then let's work on [phase/task]."

• Claude Code will read files directly — no need to upload anything.

## Starting a session (claude.ai chat)

• Upload this brief + a zip of src/ folder.

• State what phase/task you're working on.

## Ending a session

• npm run build && rm -rf docs && mv dist docs

• git add . && git commit -m "[description]" && git push origin main

• Update this brief if any schema, architecture, or product decisions changed.

## Efficient communication

• Separate design sessions from build sessions.

• For bug reports: describe what you did, what you expected, what happened. Console errors if visible.

• For features: describe the user experience you want, not the implementation.

# 10  Credentials & Config

Never share this section. Never paste keys into Claude chat or Claude Code.

TMDB API key:          f5a446a5f70a9f6a16a8ddd052c121f2

Supabase URL:          https://gzuuhjjedrzeqbgxhfip.supabase.co

Supabase key:          sb_publishable_OprjtxkrwknRf8jSZ7bYWg_GGqRiu4z

Cloudflare Worker:     https://ledger-proxy.noahparikhcott.workers.dev

Anthropic key:         stored in Cloudflare env var ANTHROPIC_KEY only

GitHub repo:           github.com/npc-0802/ledger (private)

GitHub Pages:          npc-0802.github.io/ledger/

canon · private product brief · v3.0 · do not distribute